# Group 13 meeting minutes – Week 8

| Location: | Microsoft Teams (online) |
| --- | --- |
| Date: | Monday, 14 September 2026 |
| Time: | 9:00 AM |
| Attendees: | Bigyan Siwakoti, Binay Siwakoti, Irab Baral, Shashwat Acharya. Prof. Bharanidharan Shanmugam (Supervisor, on leave) |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Baseline sensor tuning on CIC-IDS2017 Monday benign traffic (80 documented suppressions, zero alerts after tuning) | All members | Week 7 | Complete |
| AI triage of Tuesday (credential brute force) with Claude Opus 5 and DeepSeek V3 | Binay Siwakoti, Irab Baral | Week 7 | Complete |
| AI triage of Wednesday tuned pass (DoS / Heartbleed) with DeepSeek V3 | Binay Siwakoti, Irab Baral | Week 7 | Complete |
| Web interface with live triage streaming and multi-model (Claude / DeepSeek) support | Bigyan Siwakoti | Week 7 | Complete |

# Discussion Point

the group continue the project according to the previously agreed roadmap.

It was agreed to complete the final analysis before the Week 9 meeting: the Wednesday raw pass and the Thursday and Friday tuned and raw passes, using DeepSeek V4 Pro, with Suricata replay validation of the AI-authored rules.

The group agreed to start drafting the interim report alongside the project work instead of leaving it until the end, learning from the previous report, which was rushed.

- Bigyan informed the supervisor via Teams: "We waited for this week's meeting on Monday morning but couldn't get a response from your side, so we will carry on the project as per the previous roadmap and will update you more on the upcoming Monday."

# Action to be completed before the next meeting

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Run Wednesday raw, Thursday and Friday (tuned and raw) triage with DeepSeek V4 Pro | Binay Siwakoti, Irab Baral | 21 Sep 2026 | Complete |
| Validate AI-authored detection rules by Suricata replay | Binay Siwakoti | 21 Sep 2026 | Complete |
| Begin drafting the interim report in parallel with project work | Bigyan Siwakoti, Shashwat Acharya | 21 Sep 2026 | Complete |
| Prepare project walkthrough and live triage demonstration for supervisor | Binay Siwakoti | 21 Sep 2026 | Complete |
| Update supervisor on progress at the Week 9 meeting | Bigyan Siwakoti | 21 Sep 2026 | Complete |

# Next meeting time and venue

Date: Monday, 21 September 2026

Time: 9:00 AM
Venue: Microsoft Teams