# Group 13 meeting minutes – Week 9

| Location: | Microsoft Teams (online) |
| --- | --- |
| Date: | Monday, 21 September 2026 |
| Time: | 9:00 AM – approx. 19 minutes |
| Attendees: | Prof. Bharanidharan Shanmugam (Supervisor), Bigyan Siwakoti, Binay Siwakoti, Irab Baral, Shashwat Acharya |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Complete AI triage of all four CIC-IDS2017 attack days (Tue–Fri), tuned and raw passes | All members | Week 8 | Complete |
| Generate and store AI-authored detection rules in rules/generated/ (24 authored, 22 retained) | All members | Week 8 | Complete |
| Draft interim report alongside project work rather than at the end | All members | Week 8 | Complete (submitted) |
| Continue project per previous roadmap after Week 8 meeting did not go ahead (supervisor on leave) | All members | Week 9 | Complete |

# Discussion Point

Supervisor noted he was on leave the previous week and had declined the meeting invite. The group confirmed it had continued work according to the existing roadmap.

Bigyan reported that alert analysis and triage across the dataset is complete. Documentation is now being written alongside development, a lesson from the previous report, which was left until the end and was rushed.

Bigyan asked for guidance on how to conclude the project and at what point to stop development and focus on documentation. He also shared a key finding: the LLM-based triage performed well on noisy (raw, unsuppressed) data, which surprised the group.

Binay walked through the repository structure: config/ (suricata.yaml changes: HOME_NET set to 192.168.10.0/24, checksum validation disabled, local rule paths; threshold.config noise suppressions), data/ (CIC-IDS2017 labels, full pcaps, and small slices for fast rule testing), docs/, logs/ (eve.json, fast.log, stats.log, suricata.log per run), rules/ (generated AI rules, superseded normal.rules, ET Open suricata.rules) and src/ (the Python triage application).

- Binay demonstrated a completed triage run (Friday validation, DeepSeek model) and explained how the model works through it: big picture, alert categorisation, event-type counts, source/destination correlation, and reading threshold.config to identify suppressed noise. The supervisor asked what the final output is and how the results are interpreted.

The supervisor asked whether results will be presented as bar charts or other visual representations. The group showed the report in progress, which is not yet finalised.

Report feedback from the supervisor: add more diagrams where possible, clean up the document formatting, include a List of Figures and a List of Tables, and add more references.

Asked what the group would do with more time, the group suggested deployment on a real network. The supervisor ruled this out and instead asked the group to test the system on another dataset, UNSW (UNSW-NB15), at a high level without going into detail, for next week.

It was agreed that once the UNSW experiment is done, the group will move on to finalising the project report, with documentation continuing alongside in the meantime.

# Action to be completed before the next meeting

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Run the triage pipeline on the UNSW-NB15 dataset (high-level evaluation) and compare with CIC-IDS2017 results | Binay Siwakoti, Irab Baral | 28 Sep 2026 | Not started |
| Add more diagrams and chart-based representation of results (e.g. alert counts, rules per day) | Shashwat Acharya | 28 Sep 2026 | Not started |
| Add List of Figures and List of Tables; clean up report formatting | Bigyan Siwakoti | 28 Sep 2026 | Not started |
| Expand the literature review with additional references | Irab Baral, Shashwat Acharya | 28 Sep 2026 | Not started |
| Continue documentation alongside development | All members | Ongoing | In progress |

# Next meeting time and venue

Date: Monday, 28 September 2026

Time: 9:00 am
Venue: Microsoft Teams